SANTA MARIA VALLEY WATER CONSERVATION DISTRICT

Engineering, Safety and Environmental Committee

July 21, 2026

Sediment Removal Planning Workshop

Notes

Present:	Directors Andy Adam, Ramon Elias, Jerry Mahoney, SMVWCD

Carol Thomas-Keefer, SMVWCD

Kathleen Allwine, Ashley & Vance

John Harris, Numeric Solutions

Director Elias posed the following questions:

- Do we need to remove all excess sediment, or some portion?  What amount of material do we need to address?

- What disposal options are available for this amount of material?

Director Adam:

- Does sediment need to be removed from specific locations?

- Can keyhole be used annually for sediment fill and removal?

- Should we formulate project first, or seek land owner input first?

  - Usual process is to define and propose project then seek comments

Discussion and comments:

- How much sediment to be removed depends on factors such as scouring and economic considerations.

- Where would sediment be placed?

  - Use stockpile locations to the extent possible; they are downstream of dam, so placement is challenging.

  - Locations should have least amount of public and private constraints.

- Can Kathleen and John quantify the amount of sediment that can be placed in the stockpile locations?

  - Kathleen and John to develop recommendation for new LiDAR survey; include the entire watershed (not just the reservoir) in order to include areas other scour areas.

  - LiDAR scoping is currently in progress.

- Kathleen suggested dredging below trash rack to reopen drainage line that is currently buried.

- Use dredging where sediment dries out fastest; Kathleen and John can identify best areas for excavation.

  - Could excavate channel along existing flow line.

  - Best to place sediment outside of drainage area if possible.

  - High cost to lift sediment over hillside, outside of drainage area; conveyor?

Discussion to continue at August 4 ESE committee meeting.